**Daily Scrum Meeting Report**

Sprint 1

Sprint Duration: 14.11.2016 – 24.11.2016

Sprint Length: 11 days (Exclude weekends)

Scrum Master: Kelvin Wong

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day | Date | Developer’s Name | Planning for today | Problems/Issues faced | Daily Status |
| 1 | 14-Nov-2016 | E-Bell Lim, | Assign task from user story:  Add New Driver | None | User Story assigned |
| 2 |  | Timothy Ho | Assign task from user story:  View monthly drivers' served customer report and transaction report | None | User Story assigned |
| 3 |  | Kelvin Wong | Assign task from user story:  Update Driver Information | None | User Story assigned |
| 4 |  | Jefferson Ng | Assign task from user story:  Delete unwanted Driver | None | User Story assigned |
| 5 |  | Mike Chong | Assign task from user story:  Send Promo Code to customer | None | User Story assigned |
| 6 | 15-Nov-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Design user interface for respective user story assigned | None | Started UI Design |
| 7 |  | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Code the user interface of the screen that base on the user story | None | UI Design in progress |
| 8 | 16-Nov-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Establish connection of database and write query statement dealing with database for respective function | None | Started database connection |
| 9 | 17-Nov-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Code the function of respective user story | None | Started code Functions from user story |
| 10 | 18-Nov-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Apply validation and exception in the function | None | Adding validation checking and exception handler to  function |
| 11 |  | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Test all of the functions base on the user story and improvement | Found Bug in sending promo code | Testing functions |
| 12 | 21-Nov-2016 | E-Bell Lim, Jefferson Ng | Fix bug in sending promo code function | None | Fixing the code |
| 13 | 22-Nov-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Test all of the functions base on the user story and improvement | None | Testing functions |
| 14 | 23-Nov-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Merge all the user story | None | Merging all user story |
| 15 | 24-Nov-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Final test all the user story | None | Sprint 1 completed  tested |