**Activity Log**

Sprint 2

Scrum master: Kelvin Wong

Scrum Duration: 28 NOV 2016 – 11 DEC 2016

Epic Title: Customer, Driver

|  |  |  |  |
| --- | --- | --- | --- |
| **Developers Name** | **User Story Title** | **Activity** | **Time Duration (hours)** |
| E-Bell Lim | Register new member | 1. Design the Register New Member screen 2. Write code for the function of register new member 3. Test function register new member, check the data stored into the database 4. Fix the bug if any | 6 |
| Timothy Ho | Set timer for start time and end time | 1. Design the Set Timer screen 2. Write code for the function of set timer 3. Test function set timer, check the data stored into the database 4. Fix the bug if any | 7 |
| Mike Chong | View served customer history | 1. Design the View Served Customer History screen 2. Write code for the function of view served customer history 3. Test function of view served customer history, check the data needed that retrieve from database 4. Fix the bug if any | 9 |
| Jefferson Ng | Check route price | 1. Design the check route price screen 2. Write code for the function of check route price 3. Test function check route price, check the data needed that retrieve from the database 4. Fix the bug if any | 11 |