**Daily Scrum Meeting Report**

Sprint 2

Sprint Duration: 28.11.2016 – 9.12.2016

Sprint Length: 12 days (Exclude weekends)

Scrum Master: Kelvin Wong

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day | Date | Developer’s Name | Planning for today | Problems/Issues faced | Daily Status |
| 1 | 28-Nov-2016 | E-Bell Lim, | Assign task from user story:  Register as an member | None | User Story assigned |
| 2 |  | Timothy Ho | Assign task from user story:  Start and End timer to calculate the time | None | User Story assigned |
| 3 |  | Mike Chong | Assign task from user story:  View served customer history | None | User Story assigned |
| 4 |  | Jefferson Ng | Assign task from user story:  Check Route Price | None | User Story assigned |
| 5 | 29-Nov-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Design user interface for respective user story assigned | None | Started UI Design |
| 6 |  | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Code the user interface of the screen that base on the user story | None | UI Design in progress |
| 7 | 30-Nov-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Establish connection of database and write query statement dealing with database for respective function | None | Started database connection |
| 8 | 1-Dec-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Code the function of respective user story | None | Started code Functions from user story |
| 9 | 2-Dec-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Apply validation and exception in the function | None | Adding validation checking and exception handler to  function |
| 10 | 5-Dec-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Test all of the functions base on the user story and improvement | Found Bug in Check Route Price | Testing functions |
| 11 | 6-Dec-2016 | E-Bell Lim, Jefferson Ng | Fix bug in check route price | None | Fixing the code |
| 12 | 7-Dec-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Test all of the functions base on the user story and improvement | None | Testing functions |
| 13 | 8-Dec-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Merge all the user story | None | Merging all user story |
| 14 | 9-Dec-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Final test all the user story | None | Sprint 2 completed  tested |