**Sprint Review Meeting**

In this sprint review meeting, the scrum master and group members will drop down all of the feedback and opinion said by the product owner, and is reviewed from the first sprint.

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer’s Name** | **Tasks presented** | **Feedbacks from product owner** | **Tasks will be worked on the next sprint** |
| Kelvin Wong | - | **-** | * Scrum Master in the next sprint and continue to lead the development team. * Assign tasks to all of the member * Working along with all of the member to complete the tasks * Design the layout of edit profile screen * Perform coding edit profile part. * Perform bugs fixing in the code. * Testing the code to ensure it work successfully. |
| E-Bell Lim | Register new member | **Good features:**   * Unique member ID is assigned * Only important information are needed to input | * Design the layout of reservation as a member screen * Perform coding reservation part. * Perform bugs fixing in the code. * Testing the code to ensure it work successfully. |
| Timothy Ho | Set timer | **Good features:**   * The start time and end time can be set correctly | * Design the layout for the view transaction history screen * Perform coding for the view transaction history part. * Perform bugs fixing in the code. * Testing the code to ensure it work successfully. |
| Jefferson Ng | Check route price | **Good features:**   * The price is shown correctly based on the selected route | * Design the layout for make online payment screen * Perform coding make online payment part. * Perform bugs fixing in the code. * Testing the code to ensure it work successfully. |
| Mike Chong | View served customer history | **Good features:**   * The served customer history is displayed in table form make it more clearly to see | * Design the layout for save favourite route screen * Perform coding save favourite route part. * Perform bugs fixing in the code. * Testing the code to ensure it work successfully. |