**Activity Log**

Sprint 3

Scrum master: Kelvin Wong

Scrum Duration: 12 NOV 2016 – 25 DEC 2016

Epic Title: Member

|  |  |  |  |
| --- | --- | --- | --- |
| **Developers Name** | **User Story Title** | **Activity** | **Time Duration (hours)** |
| Timothy Ho | View Transaction History | 1. Design the View Transaction History screen 2. Write code for the function of view transaction history 3. Test function view transaction history, check the data retrieved from the database 4. Fix the bug if any | 5 |
| Mike Chong | Save favorite route | 1. Design the Save Favourite Route screen 2. Write code for the function of save favourite route 3. Test function save favourite route, check the data stored into the database 4. Fix the bug if any | 6 |
| Kelvin Wong | Edit profile | 1. Design the Edit Profile screen 2. Write code for the function of edit profile 3. Test function of edit profile, check the data needed that retrieve from database and update into database 4. Fix the bug if any | 8 |
| E-Bell Lim | Make reservation | 1. Design Make Reservation screen 2. Write code for the function of make reservation 3. Test function make reservation, check the data needed that retrieve from the database 4. Fix the bug if any | 8 |
| Jefferson Ng | Make online payment | 1. Design Make Online Payment screen 2. Write code for the function of make online payment 3. Test function make online payment, check the data needed that retrieve from the database 4. Fix the bug if any | 11 |