**Daily Scrum Meeting Report**

Sprint 3

Sprint Duration: 12.12.2016 – 23.12.2016

Sprint Length: 11 days (Exclude weekends)

Scrum Master: Kelvin Wong

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day | Date | Developer’s Name | Planning for today | Problems/Issues faced | Daily Status |
| 1 | 12-Dec-2016 | Timothy Ho | Assign task from user story:  View transaction history | None | User Story assigned |
| 2 |  | Mike Chong | Assign task from user story:  Save favorite routes | None | User Story assigned |
| 3 |  | Kelvin Wong | Assign task from user story:  Allow member to edit their own profile | None | User Story assigned |
| 4 |  | E-Bell Lim | Assign task from user story:  Make reservation by choosing pick up location, destination location, date and time, and driver | None | User Story assigned |
| 5 |  | Jefferson Ng | Assign task from user story:  Make online payment and view the online receipt | None | User Story assigned |
| 6 | 13-Dec-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Design user interface for respective user story assigned | None | Started UI Design |
| 7 |  | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Code the user interface of the screen that base on the user story | None | UI Design in progress |
| 8 | 14-Dec-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Establish connection of database and write query statement dealing with database for respective function | None | Started database connection |
| 9 | 15-Nov-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Code the function of respective user story | None | Started code Functions from user story |
| 10 | 16-Nov-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Apply validation and exception in the function | None | Adding validation checking and exception handler to  function |
| 11 |  | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Test all of the functions base on the user story and improvement | Found Bug in Online payment and make reservation | Testing functions |
| 12 | 19-Dec-2016 | Kelvin Wong, Timothy Ho | Fix bug in online payment function | None | Fixing the code |
| 13 | 20-Dec-2016 | Jefferson Ng, Mike Chong | Fix bug in make reservation function | None | Fixing the code |
| 14 | 21-Dec-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Test all of the functions base on the user story and improvement | None | Testing functions |
| 15 | 22-Dec-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Merge all the user story | None | Merging all user story |
| 16 | 23-Dec-2016 | E-Bell Lim, Jefferson Ng, Mike Chong, Kelvin Wong, Timothy Ho | Final test all the user story | None | Sprint 3 completed  tested |